# BB-IMS Test Plan

# Purpose

This plan defines how Group T23 will verify that the eight core BB-IMS stories

meet their acceptance criteria, and how the team will record evidence for the

A3 report and formal acceptance.

# Scope

In scope:

New-book catalogue and section inventory.

Used-book copy record, condition validation and single-copy sale lock.

Special orders and initial PENDING state.

Click-and-collect reservation, stock hold and cancellation release.

Supplier CSV import and low-stock reporting.

Search, health check, clean-checkout start and release evidence.

Out of scope:

Payment, SMS, barcode hardware, multi-store transfers and public deployment.

Load testing beyond a single-store demonstration.

Security penetration testing.

# Test approach

| Level | Method | Tool | Owner |
| --- | --- | --- | --- |
| Unit and API integration | Automated tests against an in-memory SQLite database | node:test and fetch | 李宁杰 |
| System | End-to-end workflow through the browser | Chrome and Edge | 刘汉 / 李宁杰 |
| Compatibility | Desktop and mobile-width layout check | Browser responsive mode | 刘汉 |
| Usability | Representative user completes a booking or special-order task | Observation and short feedback form | 李宁杰 |
| Acceptance | Product owner or assessor checks the agreed criteria | Acceptance checklist and form | 杨世垣 |

# Test environment

| Item | Value |
| --- | --- |
| Runtime | Node.js 24.19.0 |
| Operating system | Windows 11 |
| Database | SQLite via node:sqlite; in-memory for automated tests |
| Browsers | Chrome and Edge, desktop and 390 px mobile width |
| Test command | npm test |
| Start command | npm start |
| Service URL | http://127.0.0.1:3000 |

# Test data

Eight seeded book titles across Fiction, History, Lifestyle, Business,

Children and Science.

Four seeded used-book copies with POOR, GOOD and MINT conditions.

One seeded book with zero quantity (A Brief History of Time) for special

order and oversell tests.

Supplier CSV with one new ISBN and one existing ISBN.

Customer test records use clearly fictional names and phone numbers.

# Entry criteria

The application starts with npm start.

Seed data loads into an empty database.

The CI workflow is present.

The story acceptance criteria are visible in Jira.

# Exit criteria

All core story test cases have a recorded result.

npm test passes with zero failures.

No P0 or P1 defect remains open.

An unknown section returns an empty list with HTTP 200.

Inventory never becomes negative.

A used copy cannot be sold twice.

A special order starts in PENDING.

A clean checkout starts without npm install.

The product owner or assessor records an acceptance outcome.

# Defect severity

| Severity | Definition | Response |
| --- | --- | --- |
| P0 | Data loss, inventory corruption or the app cannot start | Stop release; fix and retest |
| P1 | Core workflow blocked or incorrect stock result | Fix before acceptance |
| P2 | Workflow possible with a confusing workaround | Fix in the current sprint if time allows |
| P3 | Cosmetic or documentation issue | Record and schedule |

# Results summary

The automated suite currently contains eleven tests and all eleven pass. One defect

was found during edge-case testing: a zero quantity was converted to one

instead of being rejected. The team added positive-integer validation, added a

regression test and retested the affected order paths. The defect is closed.

Manual browser, compatibility, usability and acceptance checks are recorded in

06_Test_Cases.csv and must be completed before submission.

# Traceability

07_Traceability_Matrix.csv maps each story to the test cases that cover it.

Every core story has at least two test cases. US-BB-05 and US-BB-08 are stretch

stories and are labelled separately.

# Risks

| Risk | Effect | Response |
| --- | --- | --- |
| Jira is not set up yet | Process evidence is missing | Import jira/backlog.csv and capture board screenshots before Sunday |
| Browser check is left to the last day | Layout defects cannot be fixed | Run Chrome and Edge checks on Saturday |
| Report prose is written before evidence is complete | Claims do not match the app | Write the report from the evidence pack, not from memory |
| Stretch story is treated as core | Release looks incomplete | Label US-BB-08 as a known limitation if the scheduled job is not ready |

# Evidence

npm test output saved as text or screenshot.

CI run link or screenshot.

Test case results in 06_Test_Cases.csv.

Defect record in 08_Defect_Log.csv.

Browser screenshots for the main workflows.

Clean-checkout command output.

Jira board and sprint screenshots.